# Internal Project Brief — Legacy Service Vulnerability Assessment (C / Python)

To: Xpand Security Scripting Team
From: MCS Team (Client Services Director)
Subject: Urgent 4-Hour Audit of Logger-v1.0 Infrastructure
Priority: HIGH
Date: 12/25/2025

## Executive Summary

We have inherited a legacy logging service (Logger-v1.0) written in C. Due to its age and use of unsafe string handling, the service likely contains critical memory-safety vulnerabilities. Manual review is too slow—your team must produce a reproducible, automated audit toolkit (Python) that compiles and executes a vulnerable C simulator, confirms the vulnerability, performs basic forensic extraction of clean log records, and checks network reachability — all within a strict 4‑hour window.

This brief defines the tasks, success tiers, deliverables, and acceptance criteria.

## Objectives

- Provide a working vulnerable C service simulator (logger.c) that reproduces the suspected buffer overflow.

- Provide a secure corrected version (logger_secure.c) that demonstrates the proper remediation.

- Produce an automated Python audit tool (assessment.py) that performs compilation, safe test runs, an exploit/crash attempt, forensic extraction, and a TCP connectivity check.

- Deliver a concise technical REPORT.txt including hashes, forensic outputs, and network results.

## Phase 1 — C Service Simulator (Implementation Requirements)

Files: logger.c (vulnerable) and logger_secure.c (fixed)

Functional Requirements (logger.c)

- Accept one command-line message and append an entry to the hardcoded log path: /tmp/audit.log.

- Each log entry must contain the system timestamp and the exact message provided.

- The message copy logic **must use **strcpy() into a small fixed stack buffer (for example: char buf[32];) to intentionally create a buffer overflow vulnerability.

- Include a non-executed function check_conn() that demonstrates TCP socket creation and a connect() to 127.0.0.1:8888 (this function must compile but does not need to be executed).

Security Fix (logger_secure.c)

- Provide a corrected implementation that replaces strcpy() with a safe alternative (e.g., strncpy()/snprintf()/strlcpy() where available) and performs strict length checks before writing to the buffer.

- Maintain identical logging behavior and output format.

## Phase 2 — Audit Toolkit (assessment.py)

The Python script must orchestrate the audit and satisfy a three-tier acceptance model.

### Tier 1 — LOW (Basic Pass)

- Compile logger.c using gcc invoked through Python’s subprocess module.

- Execute the compiled binary three times with safe-length messages (normal usage) to populate /tmp/audit.log.

- Read /tmp/audit.log and calculate the SHA256 hash with Python’s hashlib. Print the SHA256 digest to stdout.

### Tier 2 — MID (Vulnerability Confirmation)

- Perform a crash test by executing the binary once with an overlong payload (e.g., 200 X characters) intended to overflow the stack buffer.

- Capture and evaluate the child process exit code. If the program crashes or exits abnormally, print: Vulnerability Confirmed: C program failed on exploit attempt. Include the exact exit code or signal information.

### Tier 3 — HIGH (Forensics + Network Health)

- Log Forensics: Use Python’s re module to parse /tmp/audit.log and extract only the valid timestamps and messages produced by the three safe runs. Discard malformed/corrupted entries introduced by the crash test. Print the clean extracted entries in a readable format.

- Network Check: Use Python’s native socket library to attempt a TCP connection to 127.0.0.1:8888. Report the result (e.g., Port 8888 is Open or Connection to 127.0.0.1:8888 was refused).

## Deliverables (single folder)

- logger.c — Vulnerable C program (source)

- logger_secure.c — Fixed C program (source)

- assessment.py — Python audit script (orchestration + forensic output)

- audit.log — Final log file produced by the script

- REPORT.txt — Technical summary report (see content requirements below)

Grading: The submission will be graded against the highest tier fully satisfied (LOW, MID, or HIGH).

## REPORT.txt — Content Requirements (by Tier)

- LOW: Include the final SHA256 hash (hex digest) of /tmp/audit.log as computed by assessment.py.

- MID: Explain why strcpy() is dangerous (short explanation: lack of bounds checking, enables buffer overflows) and describe how the Python script used the subprocess exit code to confirm the crash (include the exit code or signal explanation and a brief one-line reproduction of the exploit command).

- HIGH: Include the clean log data extracted via regex (those three safe entries) and the outcome of the TCP connection attempt (e.g., Connection to 127.0.0.1:8888 was refused).

## Acceptance Criteria & Test Plan

- The repository builds and runs without interactive prompts.

- assessment.py runs end-to-end and prints clear, human-readable output for each tier item (compilation status, SHA256, crash confirmation, extracted logs, network result).

- logger_secure.c demonstrates a proper remediation and compiles without errors.

- REPORT.txt contains all items described in the report requirements for the achieved tier.

## Implementation Notes & Best Practices

- Ensure all temporary files are written to /tmp or clearly annotated locations.

- The C programs should avoid undefined behavior beyond the intentional insecure strcpy() in logger.c.

- Python code should handle errors gracefully and print helpful, actionable messages for each failure case.

- Keep outputs deterministic so graders can reproduce the results.

## Contact & Submission

- Submit the single folder (named Logger-v1.0_Audit_<your_initials>) to the secure intake location as instructed by Xpand Security.

Prepared by the MCS Team — Client Services Director.

End of brief.